# Problem Framing & Scope

Design discussion #1 - what decision the segmentation drives

Customer Segmentation Project  |  Planning Notes  |  17 June 2026

Added 18 June 2026. This doc records the first design discussion: pinning down WHO uses the segmentation and WHAT decision it resolves, before writing any code.

# The question we had to answer first

"Who runs this business, and what decision does the segmentation help them make?" The data is a UK-based online gift/homeware retailer (2009-2011), wholesale + retail mix, mostly UK, many repeat buyers. That context constrains which framings are HONEST - we must not invent signals the data does not contain (no ad clicks, no web sessions, pure transactions).

# Three framings considered

| Framing | Idea | Verdict |
| --- | --- | --- |
| A. Retention & budget allocation | Group by behaviour so a fixed marketing budget goes where it pays off | CHOSEN - every planned technique (RFM, validated clustering, CLV) has a clear job |
| B. VIP / high-value identification | Find the ~20% driving ~80% of revenue; build a loyalty tier | Too narrow - risks collapsing to 'rank by Monetary', undersells clustering |
| C. Product / market expansion | Segment to find underserved customer types or geographies | Weakest - geography is 92% UK; product columns deliberately down-weighted |

# Chosen framing (A) - locked problem statement

A UK-based online retailer has a finite marketing/CRM budget and currently treats all customers alike. Using only transactional history, segment customers by purchasing behaviour (RFM + tenure + basket value), validate the segments are real and stable, estimate each customer's future value probabilistically (CLV), and recommend a differentiated action per segment - so retention/marketing spend follows expected return.

# Stress-test: 'If I were Ajio, would this resolve a real problem?'

Yes - but a SPECIFIC problem, not the whole business. Behavioural (RFM) segmentation is genuinely deployed in production CRM (Klaviyo, Salesforce Marketing Cloud, etc.). It resolves: 'Given a finite budget, which customers get which treatment?'

## What framing A RESOLVES (per segment, the decision it answers)

| Segment (behaviour) | Decision resolved |
| --- | --- |
| Champions (recent, frequent, high spend) | Don't waste discounts - early access, loyalty perks. Protect. |
| At-risk loyalists (were active, gone quiet) | Send win-back offer now - worth saving. Intervene. |
| New customers (1 recent order) | Nurture into a second purchase. Onboard. |
| Bargain one-timers (low value, churned) | Don't chase. Deprioritise. |
| Big spenders, infrequent | Re-engage at the right cadence. Reactivate. |

## What framing A does NOT solve (state this honestly in interviews)

WHAT product to recommend to a user -> that is a recommendation system (collaborative filtering).

WHY a customer churned -> needs richer signals (browsing, returns, complaints).

WHICH channel / creative converts -> needs experimentation (A/B tests).

It answers 'who, and how much effort' - not 'what exactly to show them'. Those are complementary layers of the personalisation stack.

# Why this is the right scope for our data

Our data is purely transactional (invoices, quantities, prices, dates) - no clicks, no product views, no ad data. So we CAN do behavioural value/lifecycle segmentation rigorously (framing A); we CANNOT honestly build a recommender or churn-cause model without inventing signals. Framing A is therefore the most ambitious HONEST framing the data supports - and saying out loud what the data can and cannot answer is itself a mark of analytical judgement.